SCHEDULING

Concept Note

| Team / Use case | U-CS 41 ¦ Names: Bright Seya Ndinya |
| --- | --- |
| Version | 0.1 |
| Date | 22 September 2026 |
| Owner | Bright Seya Ndinya |
| Reviewed by | Benjamin Kakai |

# 1. The problem

In Wasaa Lifestyle, individuals need to book provider services at times that are genuinely available. Providers can lose valuable appointment capacity when slots are generated incorrectly, when two customers book the same remaining seat, or when customers fail to attend or cancel too late. Wasaa Lifestyle therefore needs reliable scheduling and an early indication of which bookings are most likely not to be honoured.

# 2. Who it is for

This service is for individuals booking services through Wasaa Lifestyle, service providers managing their appointment availability, and the Wasaa Lifestyle booking platform that creates and manages appointments. The Ops Metrics service (U-CS 46) also depends on this service for no-show prediction results.

# 3. What we are building

We are building the Smart Scheduling service for U-CS 41. The service converts provider availability into concrete bookable slots, applies duration, buffer, and capacity rules, prevents concurrent double-booking, detects scheduling conflicts, and predicts whether a booking will not be honoured. Its no-show prediction is exposed through the fixed POST /noshow/predict endpoint, which accepts a booking ID and returns a probability and the factors contributing to that prediction.

# 4. Scope

| IN SCOPE | OUT OF SCOPE |
| --- | --- |
| Generate concrete bookable slots from provider availability. | Payment processing or live M-Pesa transactions. |
| Apply slot duration, buffer, and capacity rules. | Using production customer data. |
| Prevent concurrent double-booking. | Automatically cancelling or penalising customers. |
| Detect overlapping and conflicting bookings. | Guaranteeing that a customer will attend an appointment. |
| Define what counts as a no-show. | Changing the booking contract without agreement from dependent teams. |
| Measure the overall no-show rate baseline. | Using information that is only known after the appointment. |
| Build and evaluate a no-show prediction model. | Production deployment without approval. |
| Use only information available before the appointment. |  |
| Provide the POST /noshow/predict API endpoint. |  |
| Return a no-show probability and understandable factors. |  |
| Test and deploy the service in a staging environment. |  |

# 5. How we will know it worked

| MEASURE | BASELINE (the simple version) | TARGET |
| --- | --- | --- |
| Slot booking correctness | Existing concurrency-safe booking implementation and tests | When multiple people attempt to book one seat, exactly one succeeds and capacity is never exceeded |
| No-show prediction | Give every booking the overall historical no-show probability: 4,644 out of 21,333 bookings, or 21.77% | The model should identify likely no-shows better than the baseline and achieve at least 0.750 ROC-AUC on the test data |
| Prediction reliability | Give every booking the same probability of 21.77% | Predicted probabilities should be close to the actual no-show percentage for similar bookings |

The baseline has an expected ROC-AUC of approximately 0.500 because it gives every booking the same prediction. The model will be trained using the earlier 75% of bookings, ordered by created_at, and tested using the later 25%. We will compare the model with the baseline using ROC-AUC, precision, recall, and calibration.

For this project, a no-show is a booking that does not reach COMPLETED, meaning the customer booked and didn’t show up and also includes a late cancellation, because both outcomes leave the provider with an unusable appointment slot.

# 6. Risks and unknowns

The supplied booking data is synthetic and may not represent real customer behaviour. The model may perform differently when used with real Wasaa Lifestyle data.

The no-show outcome is imbalanced because most customers attend their appointments. A model could therefore appear accurate while failing to identify likely no-shows.

There is a risk of data leakage if fields such as booking_status, completed_at, cancelled_at, or scheduled_end are used. These fields are only known after the appointment and must not be used to make a prediction.

A random train/test split could produce misleading results, so the evaluation must be based on time. The no-show definition must remain unchanged throughout the project.

The prediction service also depends on receiving a valid booking ID and the information required to calculate the model’s features. The service will use synthetic staging data only and will not process production data or live payments.

The /noshow/predict response format must remain unchanged because U-CS 46 depends on this service.

# 7. Team

| NAME | RESPONSIBLE FOR |
| --- | --- |
| Bright Seya Ndinya | No-show definition, baseline measurement, model development, model evaluation, API integration, testing, documentation, and deployment |
| Benjamin Kakai | Review and integration coordination |